## Slide 1: Mid-project preview App data security Client : Dr. Adrian Marty, University Hospital Zurich Proxy Client : Mr. Petteri Kaskenpalo, AUT Senior Lecturer Supervisor : Mr. Le Ngoc Son, Faculty of Information Technology
17983859 | Nguyen phan tan duy
17984048 | Luu dieu co
17983603 | Tran hoang chuong
17983612 | Tran Phuoc nhan
17983478 | Ngo vinh hien

## Slide 2: Executive summary
Our client is from the University Hospital in Zurich which wants to improve the rating trainees system. The workload increases but the workforce decreases so the amount of paperwork is overwhelming for assessors. Furthermore, rating is currently based on emotion so that it’s not precise. Besides, our client wants the data is possessed by only the trainees.

## Slide 3: Executive summary
In current time, the collaboration team is developing an application which can interact between trainees and trainers. Our team and collaboration team will be working together to bring out a solution which helps the client solve this problem and secure all of the data.

## Slide 4: Milestones
Proposal: 4/10/2018
Business process document: 11/10/2018
Use case diagrams and data flow diagrams: 2/11/2018
Activity and sequence diagrams for all use cases: 16/11/2018
Security suggestions and solutions document: 7/12/2018
Security architecture: 21/12/2018
Prototype of security features: 14/1/2019
Completed security module: 18/3/2019
Security integrated with application: 15/4/2019

## Slide 5: Our future plan
Focus on testing our security modules
Designing website UI to interact between blockchain and users
Discussing with development team to integrate with application
Documenting our final portfolio
Making poster for final presentation

## Slide 6: Deliverable
Confirmed workflow analysis document and security module diagrams
Security modules and web service
Blockchain

## Slide 7: Workflow analysis document and security module diagrams
Trainee join game
Select task
Supervisors see record and make assessment
Trainee shares profile to supervisor
Reply signing email

## Slide 8: Web service
Web services is mainly used for demo prerequisite functions, based on the project workflow. With web services, user could interact with client page to transmit data in for server page to execute the data then return the requested result.

## Slide 9: Web service

## Slide 10: Blockchain
The purpose of using Blockchain for this project is for everyone to look up the trainee competency
Users can interact with Blockchain via a web application in which users can freely look up not only trainee information but also the hospital that trainee works for.

## Slide 12: Thank you for listening